## Slide 1: Project: Virtual Queue 2.0 Student: Kenneth Kon Michael Lazo Mentor: Bernard Parenteau
Sprint 3 Presentation
CIS 4911 Senior Project
School of Computing and Information Sciences
Florida International University
<03/23/2015>

## Slide 2: User Story
Sprint Velocity:
30 per Sprint

## Slide 3: User Story: Tasks

## Slide 4: Daily Scrums 1 & 2
Points Estimated to Work on: 6
Points Actually Worked on: 4
Points Estimated to Work on: 5
Points Actually Worked on: 4
Worked on:

## Slide 5
Use Case Diagram:
Edited in Requirement Document

## Slide 6
Use Case:
Added In Requirement Document

## Slide 7
Sequence Diagram: Added In Requirement Document

## Slide 8: Daily Scrums 3 & 4
Points Estimated to Work on: 5
Points Actually Done: 3
Points Estimated to Work on: 4
Points Actually Done: 2

## Slide 9
Class Diagram: Added in Design Document

## Slide 10: Daily Scrums 5 & 6
Points Estimated to Work on: 6
Points Actually Done: 5
Points Estimated to Work on: 4
Points Actually Done: 3

## Slide 11: Daily Scrums 7 & 8
Points Estimated to Work on: 6
Points Actually Done: 6
Points Estimated to Work on: 5
Points Actually Done: 4

## Slide 12: Demo

## Slide 13: Daily Scrums 9 & 10
Points Estimated to Work on: 5
Points Actually Done: 4
Points Estimated to Work on: 5
Points Actually Done: 3
Total Points Estimated to Work on: 51 Points
Total Points Actually Done: 38 Points

## Slide 14
Add Simulate Ride in User Guide
No edits made to Installation Manual

## Slide 15: Sprint 3 Report
Simulate Add Visitors to Rides: User Story (Accepted)

## Slide 16: Burn-up charts

## Slide 17: Burn Down charts

## Slide 18: Retrospectives

## Slide 19: Sprint 4 Planning
Dynamic: Find Wait Time