## Slide 1: Project: Virtual Queue 2.0 Student: Kenneth Kon Michael Lazo Mentor: Bernard Parenteau
Sprint 5 Presentation
CIS 4911 Senior Project
School of Computing and Information Sciences
Florida International University
<04/20/2015>

## Slide 2: User Story
Sprint Velocity:
30 per Sprint

## Slide 3: User Story: Tasks

## Slide 4: Daily Scrums 1 & 2
Daily Scrum 1
Sprint 4 presentation preparation
Sprint 4 presentation
Estimated points to work on: 5 points
Actual number of points work on: 4 points
Daily Scrum 2
Requirement Elicitation with Product owner
Start editing Project plan and Requirement Documentation.
Create Gantt chart, user case, sequence Diagram.
Estimated points to work on: 5 points
Actual number of points work on: 4 points

## Slide 5
Added in Feasibility and Project Plan Document
Chart: 
| T1 | T2 | T3 | T4 | T5 | T6 | T7 | T8 | T9 | T10 | T11 | T12 | T13
Start Date | 42100 | 42100 | 42100 | 42101 | 42101 | 42101 | 42103 | 42103 | 42107 | 42109 | 42110 | 42110 | 42111
Duration | 11 | 1 | 2 | 2 | 2 | 2 | 4 | 4 | 2 | 1 | 1 | 1 | 1

## Slide 6
Use Case Diagram:
Edited in Requirement Document

## Slide 7
Use Case:
Added In Requirement Document

## Slide 8
Use Case:
Added In Requirement Document

## Slide 9
Sequence Diagram: Added In Requirement Document

## Slide 10
Sequence Diagram: Added In Requirement Document

## Slide 11: Daily Scrums 3 & 4
Daily Scrum 4
Start coding for Send Notification.
First research how to send emails using Java, or other API’s.
Estimated points to work on: 5 points
Actual number of points work on: 4 points
Daily Scrum 3
Edit Design Document, Create Class diagram for Send Notifications.
Estimated points to work on: 5 points
Actual number of points work on: 4 points

## Slide 12
Class Diagram: Added in Design Document

## Slide 13
Class Diagram: Added in Design Document

## Slide 14: Daily Scrums 5 & 6
Daily Scrum 5
Continue coding for send notification when queued for a ride.
Estimated points to work on: 5 points
Actual number of points work on: 4 points
Daily Scrum 6
Finish coding for send notification when queued for a ride.
Start coding to send notification when visitor reaches 10 minutes mark in queue.
Estimated points to work on: 5 points
Actual number of points work on: 3 points

## Slide 15: Daily Scrums 7 & 8
Daily Scrum 7
Finish coding to send notification when visitor reaches 10 minutes mark in queue.
Start testing the code.
Estimated points to work on: 4 points
Actual number of points work on: 3 points
Daily Scrum 8
Finish testing the code.
Edit User Manual and Installation guide.
Start working on presentation slides and sprint 5 presentation
Estimated points to work on: 4 points
Actual number of points work on: 3 points

## Slide 16: Demo

## Slide 17: Daily Scrums 9 & 10
Daily Scrum 9
Finish working on presentation slides and sprint 5 presentation
Make any changes (Correction) to UML diagrams.
Estimated points to work on: 4 points
Actual number of points work on: 3 points
Daily Scrum 10
Sprint 5 Review with our product owner
Estimated points to work on: 2 points
Actual number of points work on: 2 points
Total Points Estimated to Work on: 44 Points
Total Points Actually Done: 34 Points

## Slide 18
Edited the My Account section of User Guide
No edits made to Installation Manual

## Slide 19: Sprint 5 Report
Send Notification(Accepted)

## Slide 20: Burn-up charts

## Slide 21: Burn Down charts

## Slide 22: Retrospectives

## Slide 23: Final Presentation
Almost there!